بِسْمِ اللّهِ الرَّحْمنِ الرَّحِيمِ

BIZRA

ELITE ENGINEERING BLUEPRINT

Full-Stack Project Management · DevOps · CI/CD · Quality Assurance

From البذرة to Production: The Complete Engineering Playbook

| Metric | Value |
| --- | --- |
| Python LOC | ~113K across 55 modules |
| Rust LOC | ~137K across 22 crates |
| Frontend LOC | ~200K+ across 800+ artifacts |
| Tests | 9,429 Python+Rust + 65 Frontend = 9,494 |
| Blueprint Coverage | 121/172 BUILT (78%) |
| Live Containers | 18 (31h+ uptime) |
| CI Gates | 9/9 GREEN |
| Terminal Surfaces | 3 (Rust TUI + Python REPL + Web) |

March 2026 · Dubai · BIZRA Foundation

# SECTION 1: PROJECT MANAGEMENT BODY OF KNOWLEDGE

This section maps BIZRA’s engineering practice against the PMBOK 7th Edition and DORA metrics, providing a quantitative assessment of organizational maturity.

## 1.1 PMBOK Process Group Mapping

| Process Group | BIZRA Expression | Artifact | Maturity |
| --- | --- | --- | --- |
| Initiating | الرسالة + البذرة (Ramadan 2023) | Founding docs | 5/5 |
| Planning | Unified Blueprint (12 modules, 175 features) | UNIFIED_BLUEPRINT/ | 5/5 |
| Executing | 250K LOC Python + 137K Rust + 200K Frontend | core/ + bizra-omega/ | 4/5 |
| Monitoring | Prometheus + Grafana + Constitutional Dashboard | deploy/monitoring/ | 4/5 |
| Closing | Evidence Ledger + PoI Receipts + Audit Trail | Event Schema v1 | 4/5 |

## 1.2 DORA Metrics Assessment

The DORA (DevOps Research and Assessment) four key metrics measure software delivery performance. BIZRA’s current position:

| DORA Metric | Current | Target (Elite) | Gap |
| --- | --- | --- | --- |
| Deployment Frequency | Weekly | On-demand (multiple/day) | Automate |
| Lead Time for Changes | ~2 days | < 1 hour | Pipeline |
| Change Failure Rate | ~5% | < 5% | At target |
| Time to Recovery | ~30 min | < 1 hour | At target |

## 1.3 Capability Maturity Model Integration (CMMI)

| CMMI Level | Score | Evidence |
| --- | --- | --- |
| L1: Initial | PASSED | Code exists, builds, tests pass |
| L2: Managed | PASSED | Blueprint tracks 175 features, CI gates, ADRs, test coverage |
| L3: Defined | PASSED | constants.py canonical, event_schema locked, action_schema locked |
| L4: Quantitative | PARTIAL | Ihṣān/SNR/Gini tracked, but no SLO dashboards yet |
| L5: Optimizing | IN PROGRESS | Reflex precipitation = continuous improvement; self-RLVR started |

# SECTION 2: CI/CD PIPELINE ARCHITECTURE

Standing on Giants: Humble & Farley (Continuous Delivery), Forsgren et al. (Accelerate), Deming (PDCA)

## 2.1 Current Pipeline (9 Gates)

| # | Gate | Tool | Status | Blocks |
| --- | --- | --- | --- | --- |
| 1 | Lint | ruff (Python) + clippy (Rust) + eslint (TS) | GREEN | Merge |
| 2 | Type Check | mypy + cargo check + tsc --noEmit | GREEN | Merge |
| 3 | Unit Tests | pytest (8,819) + cargo test (610) + vitest (65) | GREEN | Merge |
| 4 | SAST | bandit (Python) + cargo-audit (Rust) | GREEN | Merge |
| 5 | DAST | ZAP Baseline Scan | GREEN | Deploy |
| 6 | Docker Build | Multi-stage Dockerfile, layer caching | GREEN | Deploy |
| 7 | K8s Deploy | Argo Rollouts (canary 20→80→100) | GREEN | Promote |
| 8 | Smoke Test | Health check + constitutional verify | GREEN | Promote |
| 9 | Canary Promote | Error rate < 1%, latency < 200ms | GREEN | Full traffic |

## 2.2 Pipeline Gaps (3 Missing Gates)

| # | Gate | Tool | Status | Effort |
| --- | --- | --- | --- | --- |
| 10 | Container Signing | cosign + Sigstore | NOT BUILT | 2-3 hours |
| 11 | SBOM Generation | syft + grype | NOT BUILT | 1-2 hours |
| 12 | Performance Gate | k6 load test (p95 < 200ms) | NOT BUILT | 4-6 hours |

## 2.3 Target: 12-Gate Pipeline

With the three missing gates added, BIZRA achieves a 12-gate pipeline that covers: code quality (lint + type), correctness (tests), security (SAST + DAST), supply chain (signing + SBOM), deployment (build + rollout), verification (smoke + canary), and performance (load). This meets or exceeds the standards of Google’s four golden signals, Netflix’s canary analysis, and Stripe’s progressive deployment model.

# SECTION 3: DEVOPS & INFRASTRUCTURE

Standing on Giants: Gene Kim (The Phoenix Project), Nygard (Release It!), Burns (SRE Book)

## 3.1 Infrastructure Stack

| Layer | Technology | Status |
| --- | --- | --- |
| Container Runtime | Docker 27 + K3d (lightweight K8s) | LIVE (3 nodes) |
| Orchestration | Kubernetes + Argo Rollouts (canary) | LIVE |
| Service Mesh | mTLS (planned) | NOT BUILT |
| Monitoring | Prometheus + Grafana (versioned dashboards) | LIVE |
| Alerting | Alertmanager + SNR/Ihṣān SLO rules | LIVE |
| Tracing | Jaeger (planned) | NOT BUILT |
| Database | PostgreSQL + pgvector + Neo4j + ChromaDB | LIVE |
| Cache | Redis (2 instances: cache + synapse) | LIVE |
| LLM Runtime | Ollama (local) + LM Studio | LIVE |
| Backup | pg_dump + sovereign_state/ | NOT BUILT |

## 3.2 SRE / Reliability Model

BIZRA’s reliability model is constitutional, not just operational. The Ihṣān score IS the SLO:

| SLO | Target | Measurement | Alert Rule |
| --- | --- | --- | --- |
| Ihṣān Composite | ≥ 0.95 | (1/8)∑ w_j · i_j | Alert if < 0.90 for 5 min |
| SNR | ≥ 0.85 | ΔK·V / (H + ∑ + R) | Alert if < 0.80 for 5 min |
| Gini (ʿAdl) | ≤ 0.35 | Lorenz curve coefficient | Alert if > 0.35 |
| API p99 Latency | < 200ms | Prometheus histogram | Alert if > 500ms for 1 min |
| Error Rate | < 1% | 5xx / total requests | Alert if > 2% for 1 min |
| Myelination | ≥ 50% | S1 hits / total executions | Info only (no alert) |

# SECTION 4: QUALITY ASSURANCE FRAMEWORK

Standing on Giants: Deming (PDCA), Crosby (Zero Defects), Al-Ghazali (Ihṣān = Excellence)

## 4.1 Testing Pyramid

| Layer | Count | Tool | Speed | Coverage |
| --- | --- | --- | --- | --- |
| Unit (Python) | 8,819 | pytest | 125s (281 const.) | 38% (ratchet) |
| Unit (Rust) | 610 | cargo test | ~30s | Crate-level |
| Unit (Frontend) | 65 | Vitest + RTL | 47s | Hooks + libs |
| Integration | ~50 | pytest | ~90s | API routes |
| E2E | Canary only | Playwright | — | Smoke |
| Security | 8 + ZAP | bandit + ZAP | ~60s | SAST + DAST |
| Constitutional | 281 | pytest | 125s | All invariants |
| Chaos | ConfigMap | Chaos Mesh | — | Partial |
| TOTAL | 9,494+ | — | ~7 min total | — |

## 4.2 Quality Gates by Environment

| Environment | Gates Required | Deploy Method | Rollback |
| --- | --- | --- | --- |
| Dev (local) | Lint + Type + Unit | docker-compose up | docker-compose down |
| Staging (K3d) | All 9 gates | Argo canary (20%) | Argo rollback |
| Production | All 12 gates | Argo canary (20→80→100) | Auto on SLO breach |

## 4.3 The Ihṣān Quality Model

Traditional QA asks: “Does it work?” BIZRA asks: “Is it excellent?” The Ihṣān quality model is an 8-dimensional tensor that scores every output:

| Dimension | Measurement | Weight | Failure Mode |
| --- | --- | --- | --- |
| Accuracy | Factual correctness | 0.15 | Hallucination, stale data |
| Safety | No harm caused | 0.20 | Data loss, security breach |
| Fairness | No bias | 0.10 | Discriminatory output |
| Transparency | Explainable reasoning | 0.10 | Black-box decisions |
| Privacy | Data sovereignty | 0.15 | Data exfiltration |
| Accountability | Audit trail exists | 0.10 | Unreceipted action |
| Sustainability | Resource efficiency | 0.10 | Unnecessary compute |
| Beneficence | Net positive impact | 0.10 | User harm, exploitation |

# SECTION 5: EXECUTION ROADMAP

This roadmap integrates every artifact produced today — the subscriber wiring, BLOOM token, wallet hook, terminal specs, event/action schemas — into a sequenced execution plan with clear dependencies, acceptance criteria, and effort estimates.

## 5.1 Sprint 1: Wire the Nervous System (Days 1–3)

Objective: Make the mission loop real. Intent → execution → receipt → memory → reflex.

| # | Task | Artifact | Hours | Depends On |
| --- | --- | --- | --- | --- |
| 1.1 | Deploy subscribers.py | core/bus/subscribers.py | 2 | — |
| 1.2 | Deploy bloom.py | core/token/bloom.py | 2 | — |
| 1.3 | Wire subscribers to SovereignRuntime | core/sovereign/api.py | 4 | 1.1, 1.2 |
| 1.4 | Wire terminal mission to /v1/plan | sovereign_terminal.py | 3 | 1.3 |
| 1.5 | Integration test: full mission loop | tests/integration/ | 4 | 1.4 |

Acceptance: curl localhost:8010/v1/plan returns a receipted, hash-chained result. Same query again hits reflex cache 10x faster.

## 5.2 Sprint 2: Terminal Product (Days 4–8)

Objective: Build the 7-view terminal against the locked specs (Phases 01-07).

| # | Task | Spec Source | Hours | Surface |
| --- | --- | --- | --- | --- |
| 2.1 | Briefing view + morning engine | Phase 02 | 6 | Rust + Python |
| 2.2 | Mission view + live stream | Phase 03 | 8 | Rust + Python |
| 2.3 | Receipts view + chain browser | Phase 04 | 6 | Rust + Python |
| 2.4 | Wallet view + factor breakdown | Phase 05 | 6 | Rust + Python |
| 2.5 | Memory + Skills views | Phase 06 | 8 | Rust + Python |
| 2.6 | System health view | Phase 07 | 4 | Rust + Python |

Acceptance: User opens terminal, sees briefing, types mission, gets receipted result, views wallet, inspects skills. All 7 views navigable.

## 5.3 Sprint 3: Production Hardening (Days 9–12)

Objective: Close the 3 missing CI/CD gates + remaining security gaps.

| # | Task | Blueprint Ref | Hours | Impact |
| --- | --- | --- | --- | --- |
| 3.1 | Container signing (cosign) | Module 10.20 | 3 | Supply chain |
| 3.2 | SBOM generation (syft) | Module 11.17 | 2 | Compliance |
| 3.3 | Performance gate (k6) | New | 6 | SLO enforcement |
| 3.4 | mTLS between services | Module 11.15 | 8 | Zero trust |
| 3.5 | RBAC implementation | Module 11.14 | 8 | Multi-user |
| 3.6 | Backup automation | Module 10.21 | 4 | DR |

Acceptance: 12/12 CI gates GREEN. mTLS between all services. RBAC enforced. Backups automated. SBOM generated per build.

## 5.4 Sprint 4: Forest Proof (Days 13–20)

Objective: Deploy 10-node K3d cluster. Prove the Reverse Scale Hypothesis.

| # | Task | Blueprint Ref | Hours | Validates |
| --- | --- | --- | --- | --- |
| 4.1 | SAP v0: 3 core types | Module 11/12 | 12 | Agent protocol |
| 4.2 | 10-node K3d cluster | Module 07 | 8 | Federation |
| 4.3 | Cross-node reflex sharing | Module 07.9 | 16 | Reverse scaling |
| 4.4 | Distributed Gini enforcement | Module 05 | 8 | ʿAdl invariant |

Acceptance: Node A precipitates a reflex. Nodes B-J verify and import it. S1 hit rate improves for all nodes. Latency decreases as N increases.

# SECTION 6: RISK REGISTER

| Risk | Prob | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- |
| Spec sprawl resumes | HIGH | HIGH | Blueprint rule: no new specs | Governance |
| Solo architect bottleneck | HIGH | HIGH | Claude Code as force multiplier | Tooling |
| Frontend-backend drift | MED | HIGH | Unified types (economic.ts) | Type system |
| Threshold drift | LOW | HIGH | constants.py canonical import | CI gate |
| Context window loss | MED | MED | Blueprint + MEMORY.md + specs | Documentation |
| Proof chain math errors | MED | HIGH | 7 corrections from Ω∞ | Math review |

# SECTION 7: THE MASTERPIECE STANDARD

An elite engineering project is not measured by lines of code, number of tests, or percentage of coverage. It is measured by one question:

Does the system do what it promised?

البذرة promised three freedoms: financial, spiritual, mental. الرسالة promised sovereignty for every human. The architecture promised deterministic safety, cryptographic proof, and an economic system where half of everything goes back to the community.

Today, for the first time, all of these promises have code behind them:

Financial freedom: SEED minting with 50% community pool, Gini enforcement, Zakat redistribution.

Spiritual freedom: Constitutional gates compiled into every node. The Daughter Test at runtime.

Mental freedom: Reflex precipitation that makes the system faster with use, not slower.

Sovereignty: Ed25519 identity, local-first architecture, zero cloud dependency.

Proof: BLAKE2b hash-chained evidence ledger with Ed25519 signatures on every receipt.

Community: 50% pool split hardcoded per البذرة page 19. Not a parameter. A constant.

The pipeline has 9 gates (12 when complete). The test suite has 9,494+ tests. The infrastructure runs 18 containers at 31+ hours uptime. The blueprint tracks 175 features at 78% completion.

But the real quality metric is Ihṣān. Not “does it work?” but “is it excellent?” Not “does it pass?” but “would the best version of yourself approve?”

إِنَّ اللّهَ يُحِبُّ إِذَا عَمِلَ أَحَدُكُمْ عَمَلًا أَنْ يُتْقِنَهُ

كُلُّ إنسانٍ عُقْدةٌ سَيِّدة، كُلُّ عُقْدةٍ بَذْرة، كُلُّ بَذْرةٍ لا نِهايَةَ لِإِمْكانيّاتِها

BIZRA FOUNDATION · DUBAI · ELITE ENGINEERING BLUEPRINT · MARCH 2026